WhatsApp ↔ Slack Bridge

Full Product Development Plan

Version 1.0  ·  March 2026

# 1. Executive Summary

This document outlines the full development plan for a Slack plugin that acts as a two-way bridge between Slack channels and WhatsApp. The product enables Slack users to invite external contacts via their personal WhatsApp number into a specific Slack channel, where all messages are mirrored in real time in both directions — no Slack account required for the WhatsApp user.

The key differentiator versus existing solutions is radical simplicity: the WhatsApp user is treated as a first-class participant, sees all channel messages, and can reply naturally from WhatsApp — in just two clicks from the Slack side.

# 2. Problem & Opportunity

## 2.1 The Problem

- Teams use Slack internally but frequently need to communicate with external partners, clients, or contractors who only use WhatsApp.

- Switching between platforms breaks workflows and causes knowledge to be siloed outside of Slack.

- Existing solutions (ChatArchitect, Clerk Chat, Onlizer) require WhatsApp Business API setup, are built for customer support use cases, and are not designed for simple peer-to-peer channel access.

## 2.2 The Opportunity

- No current product offers a dead-simple, personal-WhatsApp-number-based Slack channel bridge.

- The plugin is extensible: once the architecture is in place, Telegram and Signal can be added as additional connectors.

- GDPR-compliant design is a strong differentiator for European markets.

# 3. Product Overview

## 3.1 Core User Flow

Slack User (Host)

- Installs the plugin from the Slack Marketplace with one click.

- Types /whatsapp invite +1234567890 in any channel.

- The external contact receives a WhatsApp message with a simple join confirmation.

- Once confirmed, the bridge is live — all channel messages flow to their WhatsApp.

WhatsApp User (Guest)

- Receives an invitation message on WhatsApp.

- Replies “Yes” or taps a button to join.

- From that point, they see all messages posted in the Slack channel.

- Any message they send on WhatsApp appears in the Slack channel, attributed to their name/number.

## 3.2 Key Features — v1.0

- Two-way message sync between a Slack channel and a WhatsApp number

- Text messages in both directions

- Images and file sharing (Slack → WhatsApp)

- Typing indicators and read receipts where possible

- Slack slash command: /whatsapp invite [number]

- WhatsApp opt-in confirmation flow (GDPR compliant)

- Per-channel guest management (/whatsapp list, /whatsapp remove)

- Message attribution: WhatsApp replies shown in Slack as “[Name via WhatsApp]”

## 3.3 Future Extensions (v2+)

- Telegram bridge

- Signal bridge

- SMS fallback

- Multi-channel: one WhatsApp user bridged to multiple channels

- Admin dashboard for workspace-level management

# 4. Technical Architecture

## 4.1 System Components

The system consists of four main components working together:

- Slack App (OAuth + Slash Commands + Events API)

- Receives events from Slack: new messages, reactions, file uploads

- Sends messages back into Slack channels via Bot token

- Handles slash commands for invite/remove/list

- Bridge Server (Node.js / Express)

- Central hub that routes messages between Slack and WhatsApp

- Manages session state: which WhatsApp number is bridged to which channel

- Handles opt-in/opt-out flows

- WhatsApp Connector (WhatsApp Business API via Meta Cloud API)

- Sends outbound messages to WhatsApp users

- Receives inbound webhooks from WhatsApp

- Manages interactive buttons for opt-in confirmation

- Database (PostgreSQL)

- Stores: workspace tokens, channel-to-number mappings, user consent records, message logs

## 4.2 Suggested Technology Stack

| Component | Technology |
| --- | --- |
| Backend | Node.js + Express (TypeScript) |
| Database | PostgreSQL + Prisma ORM |
| Slack Integration | Slack Bolt SDK (OAuth, Events API, Slash Commands) |
| WhatsApp Integration | Meta WhatsApp Cloud API (Business API) |
| Hosting | AWS (EC2 or ECS) or Railway for MVP |
| Message Queue | Redis + BullMQ (async message processing) |
| Auth & Secrets | AWS Secrets Manager / environment variables |
| CI/CD | GitHub Actions |
| Monitoring | Sentry (errors) + Datadog or Logtail (logs) |

## 4.3 WhatsApp API Note

The WhatsApp Cloud API (Meta) requires a verified Business Account and phone number. This is different from a personal WhatsApp number. The architecture works as follows: the business phone number acts as the “bot” on the WhatsApp side. External users chat with this number and see a clear label (e.g., “Slack Bridge”). Their personal WhatsApp number is used only to route messages to the correct Slack channel.

# 5. Development Phases

| Phase | Duration | Goal | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1 | days 1–3 | Proof of Concept | Slack ↔ WhatsApp message flow working end-to-end |
| Phase 2 | days 4–6 | MVP | Installable Slack app with full invite flow |
| Phase 3 | days 7–9 | Beta | GDPR compliance, error handling, polish |
| Phase 4 | days 10–12 | Launch | Slack Marketplace submission + public launch |

## Phase 1 — Proof of Concept

- Set up WhatsApp Business API account and test number via Meta Developer Portal

- Set up Slack developer app with Events API and Bot token

- Build minimal bridge server: Slack message → WhatsApp send

- Build return path: WhatsApp inbound webhook → Slack message post

- Validate full two-way loop with hardcoded channel and number

- Test edge cases: emojis, images, long messages, special characters

## Phase 2 — MVP

- Implement Slack OAuth flow (workspace installation)

- Build /whatsapp invite [number] slash command

- Build opt-in confirmation flow on WhatsApp side (interactive buttons)

- Implement per-channel bridge mapping in PostgreSQL

- Build /whatsapp list and /whatsapp remove commands

- Message attribution in Slack: display sender name from WhatsApp

- Basic error handling and retry logic for failed message delivery

## Phase 3 — Beta

- GDPR compliance: explicit consent capture, data deletion on request

- Opt-out flow: WhatsApp user can reply STOPSLACK at any time

- Rate limiting to prevent abuse

- End-to-end encryption review

- Privacy policy and terms of service

- Monitoring, logging, alerting setup

## Phase 4 — Launch

- Landing page and onboarding documentation

- Pricing model implementation (free tier + paid plans)

- Support channel setup

- Public launch and initial marketing

# 6. GDPR & Compliance

GDPR compliance is a core design requirement, not an afterthought. The following principles are built in from day one:

- Explicit opt-in: WhatsApp users must actively confirm before any messages are relayed to them.

- Right to erasure: any user can send STOPSLACK and all their data (number, message logs) is deleted within 30 days.

- Data minimisation: only the minimum data required is stored (channel ID, phone number hash, consent timestamp).

- No message storage: message content is not persisted on the bridge server — only routing metadata is stored.

- Data residency: EU hosting option available (Frankfurt region) for European customers.

- Audit log: consent records are maintained for legal compliance.

# 7. Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Meta changes WhatsApp API pricing or access | High | Monitor Meta developer announcements; abstract connector layer to swap providers |
| Slack Marketplace rejection | Medium | Review guidelines early; build compliance into v1; allow sideloading as fallback |
| GDPR violation / regulatory action | High | Legal review before launch; DPA agreements; no message content storage |
| Spam / abuse of the bridge | Medium | Rate limiting, opt-in required, Slack workspace admin controls |
| Personal WhatsApp vs Business API confusion | Medium | Clear onboarding docs; use business number as the bridge identity |